| Request for Proposal |  |  |  | Project: SBC #: |  |
| --- | --- | --- | --- | --- | --- |
| Date Issued: |  | number |  |  |  |
| From Designer: |  |  |  | To Contractor: |  |

A possible change in the Work is described below.  Please submit a proposal for adjustments to the Contract Sum and Contract Time that you would require in order to accept this change.  Your proposal to change Contract Sum must be itemized in accordance with forms and requirements contained in the Contract Documents; and, your proposal to change Contract Time must correlate to the itemization, take into account anticipatable weather delays, and explain effects on project schedule, preferably with a proposed revised progress schedule attached.

Please submit your proposal within ten (10) days, or give written notice of a date your proposal can be expected.

This is not a Modification to the Contract, and you are not authorized to proceed with the described changes in Work, nor are you entitled to your proposed changes in Contract Sum or Contract Time, until such time as an appropriate Modification may be executed.

Subject:

Description:

Attachments:

| Issued by: |  | Distribution: |  |
| --- | --- | --- | --- |
|  |  | Contractor |  |
|  |  | TBR Office of Facilities Development |  |
| signature (below, type or print name and title) |  | TBR OFD Construction Representative |  |
|  |  | TBR Facility Coordinator |  |

Instructions to Designer for using the Request for Proposal form:

- This form is provided for use by designer’s who, for lack of AIA affiliation or another reason, do not have access to the comparable AIA form G709.  If feasible, it is preferred that designers use the AIA form G709.

- Maintain a log of requests for proposals.  The OFD F644 is provided for this purpose.  Ensure that these orders are numbered sequentially for ease of reference.

- In the spaces provided at the top, fill in:

  - the RFP number

  - the date issued

  - the project name, with SBC project number, location (institution), building, and description (name)

  - the Designer as sender (company name only is sufficient)

  - the Contractor recipient (company name only is sufficient)

- For Subject, provide a concise name for the change, such as “Retaining Wall Addition”.  The RFP number and this name may be used in the later change order for reference.

- For Description, include a complete description of the change in Work being considered, indicating specific variances from the pre-existing requirements of the Contract Documents.  The description, including attachments listed below, must form a complete instruction.  In many cases, the description provided here in the form can be limited to a summary, with the attachments providing the details, so that the formal Instruction document is kept to a single page acting as a cover page for a small bound volume.

- For Attachments, list all documents which, with the RFP cover document, completely describe the change in Work being considered.  Provide a description (memo, specification section, drawing, etc.), date, and number of pages.  It is preferable that all attachments be uniform in size (eg. 8½” x 11”).

- Under Issued by, fill in name and title under the signature line, sign where provided, and press the Designer’s seal over this signature.

- For Distribution, list by name the persons representing the Contractor and Owner teams to whom the RFP is to be sent.  Include at least:

  - Contractor

  - Tennessee Board of Regents Office of Facilities Development (TBR OFD)

  - TBR OFD Construction Representative

  - Facility Coordinator

- Delete or obscure the standard footer so that the RFP is not mistaken for the standard form and the readers are not confused by the “Page 1 of 2” in the footer.  If using an editable version of this form (it is produced in MicroSoft Word™), the user is free to modify the document for multiple pages, to adjust the space provided (for description, attachments, etc.), and otherwise; however, TBR OFD expects RFPs to follow this general format and prefers that RFPs be covered by a single page form.

END